TEAM DART  |  PRISM REQUEST  |  MDPM 883 ASSIGNMENT 3

QA list compared with the prototype text

Line-by-line check of what the pasted prototype screens say against QA items 1.1 to 3.9

What this compares, and what it cannot. The Figma Make files and the published site could not be opened (no edit access; site blocked by the network proxy). This comparison therefore uses only the screen text you pasted into the chat, in two parts: [A] New build: the “My Requests” list (Dashboard, My Requests, Help navigation; columns Number, Title and location, Stage, Current owner, Next action, Last updated). [B] Earlier build: the six-step creation screens, the work order page with the coordinator proposal, the notification and the “My Work Orders” list. The pasted implementation summary and the 3 October brief are treated as claims and specification, not as screen text: nothing in the summary (tests passed, routes rendered, 19 capture targets) has been verified here. Anything marked Not visible needs the screen itself. This is not a complete word-for-word check of the file.

# 1. Verdict key

| Verdict | Meaning |
| --- | --- |
| Confirmed | The pasted screen text shows the problem the QA item describes. |
| Resolved | The pasted screen text already shows the change the QA item recommends. |
| Different | The screen does something other than what the QA item assumes or recommends. The QA item needs editing. |
| Not visible | No pasted text covers it. Cannot be judged. |

# 2. QA item by item

## 2.1 Scenario 1

| Item | What the pasted text shows (quoted) | Verdict | What to change |
| --- | --- | --- | --- |
| 1.1 | [A] Navigation “Dashboard / My Requests / Help” and a list with filters “All, Drafts, Needs my attention, In progress, Closed”. Draft row: “Draft … Saved at Request Details … Resume draft”. Unread shown separately: “Unread”. [B] opens on “My Work Orders” with a Draft row (“Continue request”). | Resolved in [A]. Confirmed in [B] (list only). | Change 1.1 to say the new build has a Dashboard plus My Requests with Draft and Unread markers. The dashboard itself is not in the pasted text. |
| 1.2 | [B] “Step 3 of 6 Request type”, after “1. Before you start” and “2. Client checklist”. Options: “Furniture request” and “Another request type — options to be confirmed”. | Confirmed in [B]. Not visible in [A] build. | [B] contradicts the 3 Oct decision. In [B] the second option is selectable, not inactive. Verify the new build starts at Request Type. |
| 1.3 | [B] “Step 2 of 6 Client checklist”: five bullets, “Download checklist PDF”, and “This confirms review only; it does not confirm policy compliance.” [B] then offers Back and Continue. | Confirmed in [B]. | Standalone step still exists in the earlier build. Verify it is gone in the new one. If a confirmation remains, that sentence is a hedge, not a fix. |
| 1.4 | [B] Step 3 shows “Request checklist summary: Request type: Not supplied / Location: McDougall Centre, Calgary / Furniture need: Not supplied / Supporting files: None added”. | Different. | A static summary of form data, not the side-panel helper. Update 1.4 to say what actually exists. Item says “three static states”; none are visible. |
| 1.5 | [B] “What kind of request is this? (required)”. The summary already shows “Location: McDougall Centre, Calgary” before any location step. | Confirmed (partial). | A value appears pre-filled before it is entered, and no source is shown. The required marker is a text suffix, not a field list. |
| 1.6 | No help text or building look-up in the pasted text. | Not visible. | Check on screen. |
| 1.7 | No lead-time number, week count or quantity threshold appears in any pasted screen. The 3 Oct brief now cites the June 2019 checklist for 12, 8 and 4 week lead times and “greater than 9 workstations”. | Different. | The item says the numbers have no source. The brief gives one. Re-tag from None to S (single source, the 2019 checklist) and replace “remove the numbers” with the brief’s rules: planning guidance only, workstations not furniture quantity, fourteen chairs does not trigger the rule. |
| 1.8 | [B] Step “5. Supporting documents”. No “Infrastructure Attachments” step. | Resolved. | Label differs from QA and the brief (“Attachments”). Align the label. |
| 1.9 | [B] Steps 2 and 3 show “Back / Continue” only. Step 6 (“Review and submit”) has no pasted text. | Not visible. | Also see the GoA guidance on disabled buttons in design-system.md section 8.1. The recommended “Submit inactive” may need to become “Submit enabled with an error summary”. |
| 1.10 | [B] “Save draft” appears only on the proposal message box. Steps 2 and 3 show only “Back” and “Continue”. | Confirmed. | Save draft is missing on the creation steps in [B]. Verify in the new build. |
| 1.11 | No “Request submitted” text pasted. | Not visible. | Check the five facts on screen. The brief lists them. |
| 1.12 | [B] “Step 3 of 6”: 1. Before you start, 2. Client checklist, 3. Request type, 4. Request details, 5. Supporting documents, 6. Review and submit. | Confirmed in [B]. | Six steps with different labels (“Supporting documents”). QA and brief want four: Request Type, Request Details, Attachments, Review & Submit. The brief spells these with capitals; QA 1.12 does not. |

## 2.2 Scenario 2

| Item | What the pasted text shows (quoted) | Verdict | What to change |
| --- | --- | --- | --- |
| 2.1 | [B] The second list row is already “Fourteen task chairs … Client approval pending … Review coordinator proposal”. Activity: “Request under coordination … moved to the seeded later-state scenario.” | Confirmed in [B]. | Scenario 2 starts at the proposal. The Submitted interval is not shown in [B]. In [A] the “Awaiting initial review” row (PR-2026-1042) exists; verify it opens. |
| 2.2 | [A] Stage column shows “Reviewing” and “Closed” only. [B] shows no tracker, only “Client approval pending”. “Under coordination” appears as an event title. | Confirmed (partial). | Four-stage tracker not visible. “Under coordination” is another status word not in Submitted, Reviewing, Fulfilling, Closed. Add it to the vocabulary list. |
| 2.3 | [B] “Client approval pending” appears on the list, the page header and the Approval field: “Approval / Client approval pending / This proposal is not approved”. The brief says “Client decision pending stays within Reviewing”. | Different. | Wording is consistent in [B] but is a sixth form (“approval” not “decision”). QA recommends “Waiting on client decision”. [A] says “Review the proposal with the client and record their decision.” Choose one wording. |
| 2.4 | [B] Proposal inside “Work Order #001 / Fourteen task chairs / McDougall Centre, Calgary”: “Recycled chairs 4 Availability source: Snap Tracker”; “New chairs 10 Vendor: ROSS furniture”; “Estimated cost: Not supplied”; “Estimated timing: Not supplied”. | Resolved (placement). Different (contents). | QA wants cost and delivery cost per source. [B] has one “Estimated cost” and no delivery cost. “Snap Tracker” and “ROSS furniture” are named in no source we hold: the brief says not to invent vendors. Flag both as unverified. |
| 2.5 | [B] No share or package control. “Review it with the client. This prototype does not let Kevin approve on the client’s behalf.” | Different. | Neither “Download proposal package” nor “Record client decision” is present in [B]. The brief asks for both (as hypotheses). |
| 2.6 | [B] No outcome choices. | Confirmed. | Still missing. The brief keeps “changes requested” and “not to proceed” explicit. |
| 2.7 | [B] Notification link “Review proposal.”; list action “Review coordinator proposal”; page field “Your next action”. | Resolved (partial). | Return path exists as a link and a next-action field. Whether it lands on the proposal is not visible. |
| 2.8 | [B] “Current owner: Kevin”. [A] “Furniture Request Coordinator” and “Joy — Furniture Coordinator” in Current owner. | Different. | [B] shows Kevin as holder while waiting on the client. [A] shows Joy for the same state (PR-2026-1027). My status table (Appendix B of the QA list) says Kevin. Decide and align one table. |
| 2.9 | [B] “Prepared by Joy” and “Message Joy” with no role title. [A] uses “Furniture Request Coordinator” and “Joy — Furniture Coordinator”. | Resolved in [A]. Confirmed in [B]. | Role titles in full are in [A]; [B] lacks them. |
| 2.10 | [B] Activity shows two events. “Message Joy … Message / Save draft / Send message.” No message from Joy in the history. | Confirmed. | One-sided: only a composer. The brief and QA want two-sided history. The Activity is on the same page, not a separate tab in [B]. |
| 2.11 | [B] Separate page “Notifications … Mark all read … Coordinator proposal ready to review … Review proposal.” Navigation also lists “Notifications”. | Different. | QA assumed an email plus an in-app marker. The brief forbids a separate Notifications page. Update 2.11 and verify [A] removed it (its navigation has none). |
| 2.12 | [B] “Prototype scenario time; source timestamp not supplied.” No target dates, no Close control. | Resolved. | Item can be marked resolved for [B]. |

## 2.3 Across both scenarios

| Item | What the pasted text shows (quoted) | Verdict | What to change |
| --- | --- | --- | --- |
| 3.1 | [B] “This prototype does not let Kevin approve on the client’s behalf.” | Resolved (wording). | Phrased as a limit of the prototype, not a rule. Good. |
| 3.2 | [B] Draft row “Not assigned”; second row “Not supplied”; page title “Work Order #001”. [A] uses “PR-2026-1042”, “PR-2026-1038”, “PR-2026-1027”, “PR-2026-0984”. Chairs: “Fourteen task chairs” in both. | Confirmed. | The same record has three identifiers (“Not supplied”, “#001”, “PR-2026-1027”). “Task chairs” is not in the Guiding Scenario (“fourteen chairs”) or the brief (“fourteen additional chairs”). Fix both in the sample-data sheet. |
| 3.3 | [B] “Draft”, “Client approval pending”, “Action needed”, “Under coordination”. [A] “Reviewing”, “Closed”. | Confirmed. | Five status words in two builds. Put them in the status table. |
| 3.4 | [A] and [B] header “PRISM Request”. Revision 2 and the QA list use “PRISM Requests”. | Confirmed. | The prototype and brief use the singular. Revision 2 uses the plural. Decide and fix the documents. |
| 3.5 | Not judged from text. | Not visible. | Needs the live file. |
| 3.6 | [B] work order page has “Your next action”; [A] has a “Next action” column. | Resolved (partial). | A next-step line exists. Mapping of the four test questions to frames not visible. |
| 3.7 | Banner on every screen: “Prototype / Simulated data only. No live Government of Alberta systems are connected.” | Resolved (partial). | The banner covers simulation. There is no boundaries caption for intake, BLIMS or the coordinator dashboard. |
| 3.8 | Not a screen question. | Not visible. | Needs the teaching team’s reply. |
| 3.9 | No WORTS screens in the pasted text. | Not visible. | Check the video. |

# 3. Issues in the prototype text that are not on the QA list

| # | What the text shows | Why it matters | Suggested QA item |
| --- | --- | --- | --- |
| N1 | [B] Step 2 (Client checklist) shows the line “Select a request type.” above its content, an error that belongs to step 3. It also appears on step 3. | A validation message from a later step shows on an earlier one. May be a hidden live region in the paste; check on screen. | New item, Scenario 1, P2, Check. |
| N2 | Buttons read “Continue.” and “Send message.” with a trailing full stop; dates such as “September 10, 2026 at 3:45 PM.” also end with one. | GoA content guidance: concise, sentence-case labels, no punctuation on buttons. May be a paste artifact. | New item, cross-scenario, P3, Check. |
| N3 | [B] “Client approval pending” appears as both a status and a field value, with “Action needed” as a badge. | Attention flag and stage are mixed in [B]. The brief separates them. | Fold into 2.3 and 3.3. |
| N4 | [A] navigation shows a badge “2” on My Requests; the list has two “Unread” rows. | Unread count is shown in the menu and on rows, separate from “action required”. Good. Needs a rule that opening clears only the unread. | Note under 1.1. |
| N5 | [A] rows: “Six meeting-room chairs”, “Workstation reconfiguration”, “Reception chair repair” at Bowker Building, Commerce Place, McDougall Centre. | Building names and request titles are sample data not in any source; label clearly as sample. | Add to 3.2. |
| N6 | Proposal source names “Snap Tracker” and “ROSS furniture” (see 2.4). | Unverified names of a system and a vendor presented as facts on screen. | Raise inside 2.4 as P1. |

# 4. Revision 2 and QA documents: mismatches the screens expose

| Document | Statement | Prototype text | Fix |
| --- | --- | --- | --- |
| Requirements Document, title and body | “PRISM Requests” | “PRISM Request” in every pasted screen and in the brief | Use the singular if the team confirms it (QA 3.4). |
| Requirements Document, Request Status | submitted, in progress, pending, completed, cancelled | Reviewing, Closed (list); Client approval pending; Under coordination | Align once the status table is agreed (QA 3.3). |
| Requirements Document, Scenario 3 | fourteen additional chairs | “Fourteen task chairs” | Say “chairs” everywhere or define “task chairs” in the data dictionary. |
| QA list Appendix B status table | Holder is Kevin while waiting on the client decision | [A] shows “Joy — Furniture Coordinator” in Current owner for that state | Decide who is shown as holder and fix the table. |
| QA list 1.7 | No source for lead times or the threshold | The brief cites the June 2019 checklist | Re-tag and reword (see item 1.7 above). |
| QA list 1.9 | Submit inactive while gaps exist | GoA guidance prefers an enabled button with an error summary | Reword (see design-system.md section 8.1). |

# 5. What is still needed to finish the comparison

Open access to the file: edit access for teminicrownpro@gmail.com on the Make file, or the project source (downloaded from Figma Make) added to the repo, or screen text for Request Type, Request Details, Attachments, Review & Submit, Request submitted, Help and the Dashboard.

Until then, items marked Not visible stay open and none of the 33 QA items should be marked fully verified.