TEAM DART  |  PRISM REQUESTS  |  MDPM 883 ASSIGNMENT 3

QA List: Scenarios 1 and 2

Issues, evidence status, validation needs and recommended changes

For the working session of Monday 5 October 2026  |  Action A5  |  Prepared by Adekunle Adeniji, Product Architect and scribe

Purpose. On Saturday 3 October the Chair asked for one end-to-end pass across both scenarios that finds anything missing, duplicated or inconsistent between screens, and anything shown as a confirmed business rule that is still a team assumption. This list is that pass. Every item says what is wrong, whether evidence exists, who can validate it, and what to change. It is built so the meeting can decide rather than reopen discussion. At a glance: 33 items (12 Scenario 1, 12 Scenario 2, 9 across both). 16 are P1, 15 P2, 2 P3. By type: 11 inconsistent, 9 missing, 9 assumptions shown as rules, 3 open decisions, 1 duplicated. Items 2.5 is both an open decision and, if built, an assumption.

# 1. What the pass found

| # | Finding | What to do about it |
| --- | --- | --- |
| 1 | The prototype is most complete where the evidence is thinnest. Scenario 1 (the form) is nearly finished. Scenario 2 (after submission, the “black box”) is rough, yet it is the only problem confirmed from both the furniture side and the PM side. Sent to Cohen as it is, the link will read as a refinement of form submission. | Bring Scenario 2 level with Scenario 1 before the link goes to Cohen (items 3.5, 2.1). |
| 2 | Team decisions are being read as evidence. Ten items state as a rule something nobody outside the team has confirmed, including the four stages, the reading of Infrastructure Attachments, the named holder and the client’s exclusion from the system. Each is a reasonable design or scope choice; none has been seen by a user or by Infrastructure. | Label them as hypotheses on the screens and in the video. Put the eleven questions in Part 6 to Cohen on Wednesday. |
| 3 | Two builders work in two files without a shared vocabulary. Status words, role titles, the product name and the sample request differ between screens and speakers. A status table and a sample-data sheet would settle six of the eleven inconsistencies before another screen is built (1.12, 2.3, 2.9, 3.2, 3.3, 3.4). | Agree one status table and one sample-data sheet today. Drafts are in Appendix B. |

# 2. Decisions needed today

Each row is a matter Saturday’s meeting left open that blocks the build. The recommendation is the QA owner’s; the decision is the team’s. The scribe records each decision with one owner and a date.

| Matter | Recommendation | Why / what it costs if we don’t | Items |
| --- | --- | --- | --- |
| Checklist step (C3) | Remove the standalone step. Side panel during entry; full checklist on a Help page; one tick on the review page only if Cohen says attestation is mandatory. | Keeps a legacy pattern that duplicates the review page. The only risk is a mandatory attestation, which one tick covers. | 1.3, 1.4 |
| Client decision wording (C4) | “Reviewing” stays as the stage. Beneath it: “Waiting on client decision” and “Client decision recorded”. Record Anne-Marie’s position. | Five wordings are live; testers cannot be asked Q3 and Q4 against shifting labels. | 2.3 |
| Sharing and approval (C5) | “Download proposal package” and “Record client decision”. Any share control is labelled a concept. | Avoids asserting that PRISM can send and receive signed documents, which nobody has confirmed. | 2.5, 2.6 |
| Start of Scenario 2 (C6) | Start at Submitted, with nothing needed from Kevin, then the proposal notification. | Starting at Fulfilling skips the exact gap the product exists to close. | 2.1 |
| Link for Cohen (C7) | One link, to the Figma file that will be submitted, sent once Scenario 2 is as complete as Scenario 1. The HTML version stays an internal reference. | Two links and an unbalanced file invite the wrong reading of the prototype. | 3.5, 3.8 |
| Other user groups (C9) | Record as a design principle and a future-state note. No build in this version. | Resolves the point raised on Saturday without expanding scope. | 3.1 |
| Product name | One name on the file, screens, video and documents, confirmed with Cohen in writing on Wednesday. Use PRISM Requests until then. | Four names are in use today. | 3.4 |
| Unowned work | Status table, sample-data sheet and comparison with Cohen’s workflow: Adekunle, by Tuesday 6 Oct. Help page: Felix. Email to Kai and video script: to be assigned today. Consolidated email to Cohen: Mmenyene. | Items 2.2, 3.2, 3.3 and 3.7 have no owner on the record. | 2.2, 3.2, 3.3, 3.7 |

# 3. How to read the register

| Column | Values |
| --- | --- |
| Issue | Missing, Duplicated, Inconsistent, Assumption as rule (shown as fact, not confirmed) or Open decision (left unresolved on Saturday and blocking the build). |
| Evidence status | C Confirmed: two or more independent sources on the record. S Single source: one interviewee, demo or member’s account. H Hypothesis: the team’s proposed design answer, unseen by users. A Assumption: a belief about how the business works, no source. TD / TS Team decision / Team source: agreed by the team or written in the Guiding Scenario; recorded, but not user evidence. N/A: internal consistency only. |
| Validation needed | Who can settle it. Q1 to Q4 are the usability questions accepted on 1 October: Q1 what needs attention, Q2 resuming a draft, Q3 whether a request is in progress, Q4 what to do next. |
| Priority | P1 before the link goes to Cohen. P2 before usability testing. P3 recorded now, revisited after 18 October. |
| Proposed owner | Default hand-off: Scenario 1 changes to Felix, Scenario 2 changes to Anne-Marie, shared vocabulary to Adekunle, questions to Cohen via Mmenyene. Proposed, to be confirmed in the session. |

Basis and limits. The pass uses the prototype as demonstrated on 1 and 3 October (Figma file and HTML reference), the decisions of both meetings, the Guiding Scenario, the Milestone 1 research and Revision 2 of the Requirements Document. It was not run against a fresh click-through of the live Figma file, which may have changed over the weekend, so every item carries a “Check” status until Appendix A is completed. The transcripts are machine-generated; item 1.7 rests on an unclear passage. Members who can cite a summer discovery session should upgrade an evidence tag.

# 4. QA register

## 4.1 Scenario 1: creating and submitting a furniture request (12 items)

| No. | Screen or element | Issue | Evidence status | Validation needed | Recommended change | Pri. | Proposed owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1.1 | Home: My work orders | Inconsistent. The Figma file opens on a work order list; the HTML reference opens on a dashboard. The default was left “to be tested” on 1 Oct and never revisited. | H. Team preference is split. No user has seen either layout. | Usability test, Q1 and Q2. | Keep one list page. Add a visible Draft status and a “Needs your action” marker to each row. Treat list versus dashboard as a test question. | P2 | Felix |
| 1.2 | Before you start: request type | Inconsistent. Request type is not yet the first choice (decision of 3 Oct, A2). If other types are listed they lead nowhere in this prototype. | TD (3 Oct). S: the checklist applies only to furniture requests (PM-side interview, as reported by Felix). | Type names against the Requirements Document, confirmed with Cohen (O1). | Make request type the first choice. Show guidance only after Furniture is selected. Show other types as inactive and marked out of scope. | P1 | Felix |
| 1.3 | Checklist step (download and “I reviewed”) | Duplicated. The step repeats the legacy download-and-confirm pattern and duplicates the review page. Removal was agreed, then contested; the step was still in the file. The Help page meant to hold the full checklist does not exist. | S: Kai’s difficulty was finding what the checklist asks for. Removal is TD. A: that a signed-off checklist is a mandatory record. | Anne-Marie today (what did she want kept, C3). Cohen: attested, attached or guidance only? | Remove the step. Build a Help page with the full checklist and download, reachable from every step. Add one tick on the review page only if Cohen says attestation is mandatory. | P1 | Anne-Marie (today); Felix (Help page) |
| 1.4 | Side-panel checklist | Missing. Automatic ticking and pop-ups cannot run in a manually linked Figma build, and the client library has no pop-up component. No fallback was agreed. Ticks were also justified as letting the coordinator see uploads, which is a coordinator-side need outside scope. | H for the panel (SH1). A for the coordinator’s use of the ticks. | Teaching team’s reply on build method (A1). Usability test. | Show the panel in three static states (empty, part complete, complete) and say in the video that the logic is simulated. Use a library side panel. Describe ticks as Kevin’s own progress aid only. | P1 | Felix |
| 1.5 | Request details: pre-fill and required fields | Assumption as rule. Section 1 appears pre-filled with the requester’s details, and “required” fields are shown without a defined set. Facility ID alone was called required, with no source. | A for the pre-fill source and the required set. S for facility ID (Felix, source not cited). SH3 is a hypothesis. | Field list in the client UAT demo; data dictionary. Cohen for where requester details come from. | Use one required-field marker taken from the UAT demo. Log any field made required on the team’s own judgment as a hypothesis. Keep pre-filled fields editable. | P2 | Felix |
| 1.6 | Help text and building look-up | Assumption as rule. Guidance pop-ups and any facility or building look-up can read as official Infrastructure wording and as a live link to building data. The 1 Oct decision limits BLIMS to a placeholder. | S: “no one knows what the building code is” (Kai); not a pain for the PM-side interviewee. A: what BLIMS holds is unknown to the team. | Cohen or a technical contact on building data. Infrastructure for guidance wording. | Inline help only, worded from the existing checklist or marked “content to be supplied”. No auto-complete. Label any look-up “Future: building data, not validated”. | P2 | Felix |
| 1.7 | Quantity threshold and lead time | Assumption as rule. The HTML demo appeared to change the lead time, in weeks, above a quantity threshold (transcribed as “greater than 9”). The transcript is unclear and no source was given. | None on the record. | Felix today for the source; then the furniture coordinator or Cohen. | Remove the numbers unless Felix can cite a source; state that timing is confirmed in the proposal. Do not carry the rule into Figma from the HTML version. | P1 | Felix |
| 1.8 | Attachments and Infrastructure Attachments | Assumption as rule. The client UAT build has two upload steps. The second was dropped from Kevin’s journey on an unconfirmed reading of what it is for. If that reading is wrong, a required input has been removed. | C that both steps exist. A for what the second holds (one member’s hypothesis). S: PM-side requests have no separate infrastructure step. | Cohen, Wednesday 7 Oct (Q1). No owner was assigned. | Keep the removal, recorded as conditional. Put the question in the email to Cohen. Show coordinator documents in Scenario 2 as read-only. | P1 | Mmenyene (question) |
| 1.9 | Review and validation | Inconsistent. The demo reached “Request submitted” while required items were flagged as missing. Gaps are also flagged on the attachments step, possibly in different wording. | N/A. Internal consistency, not an evidence question. | None. | Two review states: complete (Submit active) and incomplete (Submit inactive, each gap linking back to its field). One wording for gaps everywhere. Record the video on the complete path. | P2 | Felix |
| 1.10 | Save draft | Inconsistent. Save draft is on every step in the HTML version, with auto-save and drafts on the home page. How the Figma file handles drafts is not on the record. Test question 2 depends on it. | S: Kai saves a draft, then changes status on a separate tab (F-WORTS has no submit button). Auto-save is H. | Usability test, Q2. | One Save draft control in the same position on every step, and a Draft status on the list. Show “Draft saved” as a static message; do not claim auto-save in the narration. | P2 | Felix |
| 1.11 | Request submitted page | Missing. The last screen before the “black box” should give the work order number, current stage, who holds the request, what happens next and whether Kevin must act. It has been described both as the end of Scenario 1 and the start of Scenario 2. | C for the problem: furniture-side and PM-side interviewees both lose sight of the request here. H for the content. Guiding Scenario: “received and awaiting initial review”. | Usability test, Q3 and Q4. | Add the five facts. End Scenario 1 on this page; begin Scenario 2 from it (see 2.1). | P1 | Felix |
| 1.12 | Progress indicator | Inconsistent. The HTML bar has five steps including the checklist; the Figma flow differs; the client UAT build has two attachment steps. | TD (follows from 3 Oct). | None. | Four steps with identical labels on every screen: Request type, Request details, Attachments, Review and submit. | P2 | Felix |

## 4.2 Scenario 2: after submission (12 items)

| No. | Screen or element | Issue | Evidence status | Validation needed | Recommended change | Pri. | Proposed owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2.1 | Start of Scenario 2 | Open decision. Starting at Fulfilling (because Kevin does nothing between Submitted and Reviewing) skips the silent interval where the black-box evidence sits. Not decided on Saturday (C6). | C for the black box, from both sides. Guiding Scenario shows the moment (assigned to Joy, nothing needed from Kevin) but is a team source. | Usability test, Q3. | Start at Submitted: stage, holder, last change, “No action needed”. Then the proposal notification. Fulfilling and Closed stay as non-interactive states. | P1 | Anne-Marie |
| 2.2 | Stage tracker | Assumption as rule. Submitted, Reviewing, Fulfilling and Closed are shown as the process. “Gatekeeping” appears but no role by that name exists in the scenarios. The Chair flagged exact statuses as unconfirmed. | H. Nobody in Infrastructure has confirmed the names. | Cohen’s own workflow (received 1 Oct; comparison never assigned). Then an infrastructure-side user. Cohen Q4. | Keep the four stages as a stated hypothesis. Adekunle compares them with Cohen’s workflow before Wednesday. Remove “gatekeeping” or name the role. | P1 | Adekunle |
| 2.3 | Client decision wording | Inconsistent. Five wordings are in use: Authorization, Client decision pending, Waiting on client, Client approval pending, Client approved. It was decided as a status, not a stage or gate; the wording is not final (C4). | H for the wording. The need for a client decision is supported (the Chair called it evidenced), but the source interview was not named. | Infrastructure-side user on stage versus status. Record Anne-Marie’s position. | Keep “Reviewing” as the stage. Add the sub-status pair “Waiting on client decision” (action with Kevin) and “Client decision recorded”, in identical words on list, tracker, notification and header. | P1 | Anne-Marie |
| 2.4 | Proposal view | Missing. The proposal is not visibly tied to its work order, and members describe its contents differently (scope of work, drawings, pictures, mover quotation). | TS. The Guiding Scenario fixes the contents: four recycled and ten new chairs, furniture costs, delivery cost per source, timing. Pictures were doubted. | Furniture coordinator: what a standard proposal contains. | Show the proposal as a panel inside the work order, under its number, title and location. List only those contents. Label files “Documents from Infrastructure”, read-only. | P1 | Anne-Marie |
| 2.5 | Sharing and approval mechanism | Open decision. “Share externally”, a package button, a signable document that returns automatically and a client Approve button each assert a capability nobody has confirmed. An Approve button also makes the client an actor, against the 3 Oct decision. | The need is supported (everything for the decision in one place, and a way back). A for every mechanism. Sending documents out of an internal system has not been put to Cohen. | Cohen Q5: how the proposal reaches the client today and what counts as approval. | Build “Download proposal package” and “Record client decision” (outcome, approver’s name, date, optional attached confirmation). Label any Share control “Concept, not validated”. | P1 | Anne-Marie |
| 2.6 | Client decision outcomes | Missing. Every account assumes approval. Nothing shows a request for changes or a decline, or what Joy sees next. | None either way. | Cohen Q6, or a furniture coordinator. | Offer Approved, Changes requested and Declined in “Record client decision”. Link only Approved. Name the other two as boundaries in the video. | P2 | Anne-Marie |
| 2.7 | Return path | Missing. Kevin must be able to step out to obtain the decision and come back without losing his place. No return route has been drawn. | H. Rests on the team’s reasoning about Kevin’s workload; not put to a CMAC. | Usability test, Q4. | The list row reads “Waiting on client decision, action with you” and opens at the proposal panel. | P2 | Anne-Marie |
| 2.8 | Current holder | Assumption as rule. A named holder is shown from the moment of submission. That presumes someone is assigned at every stage, that PRISM knows who, and that names may be shown to requesters. PM-side intake may be a shared mailbox. | C for the need to know who has the request. A that a name is available. S: shared mailbox (PM-side only). Guiding Scenario names Joy only after the Furniture Request Coordinator’s review. | Infrastructure-side user. Cohen Q7. | Show role first, name second. Add “Awaiting initial review, not yet assigned” for Submitted. | P1 | Anne-Marie |
| 2.9 | Role names | Inconsistent. Two Infrastructure roles are involved: the Furniture Request Coordinator (reviews and assigns) and the Furniture Coordinator, Joy (prepares the proposal). Screens and speech use FRC, coordinator and Joy interchangeably. | C that both roles exist (1 Oct). Exact titles unconfirmed. | Cohen for exact role titles (Q4). | Titles in full, no acronyms. One persona name per role, matching the Requirements Document. | P2 | Anne-Marie |
| 2.10 | Activity and messages | Missing. A two-sided history was agreed but its placement was not. The activity feed and the messages are not related. The willingness test Felix proposed has no owner. | H (SH2). No evidence that Infrastructure staff will message inside PRISM. | Infrastructure-side user. Usability test. | One Activity timeline per work order, mixing status changes and messages, each with role, name and time. Put it on the right, the same side as the Scenario 1 panel. | P2 | Anne-Marie |
| 2.11 | Notifications | Inconsistent. The 1 Oct decision: email only signals a change and returns the user to PRISM. The Scenario 2 notification should follow it and land on the right work order. | S: CMACs do not open the legacy system’s emails (Demo 2); one PM-side complaint about repeats; the same interviewee showed little interest in status notifications. | Usability test. | Three linked frames: email with a count and a link, in-app marker, work order. The marker clears when the decision is recorded. | P2 | Anne-Marie |
| 2.12 | Later stages, dates and closure | Assumption as rule. Fulfilling and Closed are shown but not designed. Any target date or service standard would be invented, and nothing should imply that Kevin closes the request. | A. Nothing on the record. | Cohen Q8: who closes a request; service standards. | Show real event times only (submitted, last updated). Grey the later stages, marked “Not covered in this prototype”. No Close control for Kevin. | P3 | Anne-Marie |

## 4.3 Across both scenarios (9 items)

| No. | Screen or element | Issue | Evidence status | Validation needed | Recommended change | Pri. | Proposed owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 3.1 | Client outside the system | Assumption as rule. The 3 Oct decision is a scope choice, but it was argued as policy (“clients are not meant to use an internal system”). On 1 Oct Cohen was reported to describe clients entering requests and the CMAC checking them. | TD (3 Oct). A as a rule. S against it (Cohen, as recalled by Anne-Marie). | Cohen Q9, Wednesday. | Say “out of scope for this prototype”, never “not permitted”. Record other user groups as a design principle in the Requirements Document. Do not build the client-contact section until decided. | P2 | Mmenyene (question) |
| 3.2 | Sample data across scenarios | Inconsistent. One request should travel through both scenarios. Two people build in two copies of the file and there is a time gap between scenarios. | TS. The Guiding Scenario fixes the case: fourteen chairs, McDougall Centre, Calgary, recycled preferred. | None. | Pin one sample-data sheet in the file (draft in Appendix B). Both builders copy from it. | P1 | Adekunle, by Tue 6 Oct |
| 3.3 | Status vocabulary | Inconsistent. Status words differ between list, tracker, notification and discussion, and must match the Requirements Document. Colour is allowed only with the stage label (1 Oct). | TD (1 Oct on colour). No vocabulary agreed. | Stage names with Cohen (see 2.2). | One status table: label, meaning for Kevin, holder, Kevin’s action (draft in Appendix B). Label always beside colour. Copy into the data dictionary. | P1 | Adekunle, by Tue 6 Oct |
| 3.4 | Product name | Inconsistent. PRISM Requests, PRISM Request, WORTS 2 and a file titled “Wort2” are all in use. The reminder to change the name has no owner. | S. WORTS 2 is Cohen’s interim suggestion, as reported by Mmenyene. | Cohen Q10, in writing. | Choose one name today; use it on the file, screens, video and documents. | P2 | Mmenyene |
| 3.5 | Balance between the scenarios | Missing. Scenario 1 is nearly complete and Scenario 2 is “very rough”, yet post-submission visibility is the strongest evidence. Without it the prototype reads as a refinement of form submission. | C for post-submission visibility (both sides). Entry pain rests on S (Kai); PM-side interviewees were content. | Cohen’s reaction on Wednesday. | Hold the link to Cohen until Scenario 2 is as complete as Scenario 1. Tie each Scenario 1 change to Kai’s evidence in the briefing. | P1 | Chair / team |
| 3.6 | Usability plan traceability | Missing. Each of the four accepted test questions needs a screen that can answer it. The Figma file had no dashboard; whether its list shows drafts or a needs-action marker is not on the record. | TD (1 Oct). | The test itself; testers sourced through Cohen. | Add a one-line “Next step” to every work order state. Map each test task to a frame before testers are booked (map in Part 6). | P2 | Adekunle |
| 3.7 | Boundaries | Missing. Intake, the coordinator dashboard, BLIMS and fulfilment are excluded by decision, but nothing on the screens or in a script says so. Intake by shared mailbox is unconfirmed; the questions for Kai have no owner. | S for the shared mailbox (PM-side). | Kai, by email. | One caption at the start of Scenario 1 (“Kevin has received a client request; intake is outside this prototype”) and a boundaries list for the video. Assign the email to Kai. | P3 | To be assigned today |
| 3.8 | Fidelity and build method | Open decision. The deliverable has been called both low and mid fidelity. The working file is still a Figma Make file, edited by prompting, while the instructor’s reported expectation is a largely manual Figma build. | S: an oral account of the instructor’s position. The brief was not read into the record. | Teaching team’s reply (A1). Assignment 3 brief. | Read step one of the brief into today’s record. Add no generated screens until the reply arrives; keep a short log of what was built by hand. | P1 | Felix |
| 3.9 | WORTS screens in the video | Assumption as rule. The video is to compare the prototype with the client’s existing WORTS screens, on YouTube. The Charter treats client material as Protected A. | A that the screens may be published. Nobody has asked. | Cohen Q11, written permission or a ruling. | Ask. If refused or unanswered, redraw the old flow as a schematic and set the video to unlisted. | P2 | Mmenyene (question) |

# 5. Assumptions currently reading as business rules

The Chair asked specifically for these. Each is what a screen, or the way the team talks about it, implies, set against what is actually known.

| Item | What the screen or wording implies | What is actually known | Who can settle it |
| --- | --- | --- | --- |
| 1.5 | PRISM knows who Kevin is and which fields Infrastructure insists on. | One field (facility ID) was named as required, with no cited source. Nothing on where requester details come from. | UAT field list; data dictionary; Cohen. |
| 1.6 | Building data can be searched from the form, and the help text is Infrastructure’s own. | The team has no view of what BLIMS holds; floor plans were understood not to be documented. | Cohen or a technical contact. |
| 1.7 | Larger orders follow a longer timeline with a fixed cut-off. | Nothing recorded. It may come from the client checklist, but nobody has said so. | Felix today; then the furniture coordinator or Cohen. |
| 1.8 | Infrastructure Attachments are the coordinator’s uploads and never Kevin’s concern. | The 1 Oct interviewee could not explain the difference. The reading is one member’s hypothesis. | Cohen, 7 Oct. |
| 2.2 | Infrastructure runs a four-stage lifecycle with these names. | The names are Felix’s design. Cohen’s workflow has not been compared. | Cohen’s workflow; then an Infrastructure user. |
| 2.5 | PRISM can send documents outside and receive a signed approval back. | Only the need is known. How proposals travel today and what counts as approval have not been asked. | Cohen. |
| 2.8 | Every request has one named owner from the moment it is submitted. | One PM-side account of a shared mailbox, unconfirmed for furniture. Assignment practice unknown. | Infrastructure user; Cohen. |
| 2.12 | Requests move on predictable timings and the requester closes them. | Nothing recorded on service standards or closure authority. | Cohen. |
| 3.1 | Government policy keeps clients out of PRISM. | It is the team’s scope choice. The only client-side signal on the record points the other way. | Cohen, 7 Oct. |
| 3.9 | Screens of the client’s internal system can go on YouTube. | Nobody has asked. The Charter classification suggests the answer may be no. | Cohen, in writing. |

# 6. Validation plan

## 6.1 Questions for Cohen, Wednesday 7 October

Worded for Mmenyene’s consolidated email, and to form the “questions on which your input is sought” part of the briefing package. Column 4 is what the team does if the answer goes the other way, so no answer blocks the build.

| No. | Question | Settles | If the answer is… |
| --- | --- | --- | --- |
| 1 | In the UAT build, what goes into Attachments and what into Infrastructure Attachments, and who uploads each? | 1.8 | …that Kevin uploads both: restore the second step as conditional input in the Attachments screen. |
| 2 | Is the client checklist a record that must be attested or attached to the work order, or is it guidance? | 1.3 | …mandatory: add one attestation tick on the review page only. |
| 3 | Which fields are mandatory on a furniture request, and where do the requester’s own details come from? | 1.5 | …a different set: replace the required markers with the confirmed list; keep pre-fill editable. |
| 4 | Do Submitted, Reviewing, Fulfilling and Closed match how Infrastructure describes the lifecycle? Who reviews, and under what role title? | 2.2, 2.9 | …different names: rename in the status table once and propagate to every screen and the data dictionary. |
| 5 | How does a proposal reach the client today, what counts as a record of approval, and may documents be sent from PRISM to the client? | 2.5 | …no external sending: keep “Download proposal package” only and drop any share concept. |
| 6 | What happens when the client asks for changes or declines? | 2.6 | …a defined path: draw the confirmed path; otherwise keep the three outcomes and link only Approved. |
| 7 | Is a named holder known at each stage, and may the requester see that name? | 2.8 | …names not shown: show role only. |
| 8 | Who closes a request, and are there service standards for each stage? | 2.12 | …standards exist: add real targets only if Cohen supplies them in writing. |
| 9 | Is direct entry of requests by clients intended at some point? | 3.1 | …yes: record as future state; the design principle already allows it. |
| 10 | Which name should the screens carry for now? | 3.4 | …WORTS 2: apply across file, video and documents in one pass. |
| 11 | May the existing WORTS screens appear in an unlisted YouTube video for the course? | 3.9 | …no: redraw the old flow as a schematic. |

## 6.2 Other sources and the usability questions

| Source | What to ask or test | Items |
| --- | --- | --- |
| Infrastructure-side user (request or furniture coordinator). No session scheduled. | Standard contents of a proposal. Whether the client decision is a stage or a status in their terms. Whether they would message a requester inside PRISM. Whether a quantity threshold changes timing. Whether they would use Kevin’s checklist ticks. | 2.4, 2.3, 2.10, 1.7, 1.4 |
| Kai, by email. No owner since 1 Oct. | How furniture requests reach him before he opens the system. Which checklist items are hardest to find. Whether the missing submit button still causes confusion between drafts and submitted requests. | 3.7, 1.6, 1.10 |
| Teaching team (question A1 already sent by Felix). | Permitted extent of Figma Make. Low or mid fidelity. Whether static states are acceptable for logic that cannot run in a linked build. | 3.8, 1.4 |
| Usability test with CMAC testers sourced through Cohen. | Q1 what needs attention: home marker. Q2 resume a draft: Draft row and Save draft. Q3 is it in progress: tracker with holder. Q4 what next: next-step line and return path. | 1.1; 1.10; 1.11, 2.1; 2.7, 3.6 |

# 7. What this means for the Requirements Document

The 18 October submission includes updates to the Requirements Document. These changes follow from the register and refer to Revision 2 (5 October). Each should carry its evidence tag so a hypothesis is not written as a settled requirement.

| Artefact | Change to make in Revision 3 | Driven by |
| --- | --- | --- |
| Functional requirements | FR-03 and FR-06: Request Type is the first choice; guidance shown beside the form and on a Help page, with no separate confirm step. FR-14: Submit Confirmation also shows the current Workflow Stage, Assigned Coordinator (or “not yet assigned”), Next Step and Action Required, not just ID, date and status. FR-15: role first, then name. FR-19: notification signals a change, links back and clears when the action is done. FR-20 and FR-21: one timeline mixing messages and history. FR-23: outcomes Approved, Changes requested, Declined; mechanism stays open (O3). Tag each requirement C, S, H or A. | 1.2, 1.3, 1.11, 2.4, 2.5, 2.6, 2.8, 2.10, 2.11 |
| Non-functional requirements | Add: status is never conveyed by colour alone. The request record supports role-specific views so further user groups can be added. Documents leaving the system follow the client’s information-handling rules (wording to be confirmed). | 3.1, 3.3, 2.5 |
| Task model | Add a plan stating that Kevin waits for a notification between submission and the proposal. 5.8.3 records one of three outcomes. Keep 5.8.2 marked as outside the system. Confirm no “review and confirm checklist” task exists (none in Revision 2). | 1.3, 2.1, 2.5, 2.6, 2.7 |
| Scenarios | Keep the 14-chair McDougall Centre story as the single thread across Scenarios 3 and 7. End Scenario 3 on the five-fact Submit Confirmation. Add a short variation to Scenario 7 for changes requested or declined. | 3.2, 1.11, 2.3, 2.6 |
| Data dictionary | Align Request Status values (Revision 2: submitted, in progress, pending, completed, cancelled) to the status table. Add Draft, sub-status pair, Current holder (role, name), Activity entry, Infrastructure Attachment (“definition pending”), Client Decision outcomes, product name. | 3.3, 3.4, 1.8, 2.3, 2.4, 2.8 |
| User characterization and personas | Record that CMACs use the system at different frequencies, that long-serving users may be habituated, and that the client is a stakeholder but not a user in this version. Confirm that Kevin on the screens is Kevin Sato and Joy is the Furniture Coordinator; give the Furniture Request Coordinator a role entry even without a persona. | 3.1, 2.9 |

# Appendix A. On-screen check sheet

For a click-through of the live Figma file in Present mode before the session (about 20 minutes). Complete the last column; update any item whose state changed.

| Where | What to look for | Items | Found today |
| --- | --- | --- | --- |
| First screen | List or dashboard? Draft status and needs-action marker on rows? | 1.1 |  |
| Before you start | Is request type first? Where does a non-furniture type lead? | 1.2 |  |
| Checklist | Is the step still in the flow? Is there a Help page? A side panel, in how many states? | 1.3, 1.4 |  |
| Request details | Required markers? Editable pre-fill? Any look-up or auto-complete on building? | 1.5, 1.6 |  |
| Quantity | Any threshold, week count or lead-time figure on any screen? | 1.7 |  |
| Attachments | One upload step or two? | 1.8 |  |
| Review | Can Submit be reached with gaps flagged? Same wording for gaps as earlier steps? | 1.9 |  |
| Save draft | On every step, in the same position? | 1.10 |  |
| Submitted page | Which of the five facts are present: number, stage, holder, next step, action needed? | 1.11 |  |
| Progress indicator | How many steps? Same labels throughout? | 1.12 |  |
| Work order page | Exact stage names, sub-status, holder as role or name, any “gatekeeping” wording. | 2.2, 2.3, 2.8, 2.9 |  |
| Proposal | Inside the work order with the number visible? Which contents are listed? | 2.4 |  |
| Client decision | Which control is drawn: share, package, approve, record? More than one outcome? Return path? | 2.5, 2.6, 2.7 |  |
| Messages and notification | Two-sided? Which side of the screen? Does the notification land on the right work order? | 2.10, 2.11 |  |
| Later stages | Any dates, durations or a Close control? | 2.12 |  |
| Both scenarios | Same number, quantity, names and dates? Which product name in the header? | 3.2, 3.4 |  |

# Appendix B. Starter drafts for the two shared artefacts

Both are working drafts for the team to correct today. Anything marked “to confirm” is a hypothesis, not a fact about Infrastructure.

## B.1 Status table (item 3.3)

| Label (always shown beside colour) | Meaning for Kevin | Holder | Kevin’s action |
| --- | --- | --- | --- |
| Draft | Started and saved, not submitted. | Kevin | Resume and submit. |
| Submitted: awaiting initial review | Sent. Waiting to be checked and assigned. | Furniture Request Coordinator queue; not yet assigned | None. |
| Reviewing | A Furniture Coordinator (Joy) is looking at the need and preparing a proposal. | Furniture Coordinator | None. |
| Reviewing: waiting on client decision | The proposal is ready and a client decision is needed. | Kevin | Download the proposal package, obtain the client’s decision, record it. |
| Reviewing: client decision recorded | The decision (outcome, approver, date) is on the request. | Furniture Coordinator | None. |
| Fulfilling | Delivery and installation under way (not designed in this prototype). | Furniture Coordinator | None. |
| Closed | Finished (not designed; who closes is to confirm, Q8). | — | None. |

Stage names are a hypothesis until Cohen answers Q4. Sub-status wording is the pair proposed for decision C4.

## B.2 Sample-data sheet (item 3.2)

| Field | Value | Source |
| --- | --- | --- |
| Requester (CMAC) | Kevin Sato | Requirements Document, Persona 1 |
| Request | Fourteen chairs, purchase request; recycled preferred | Guiding Scenario; Scenarios 3 and 7 |
| Location | McDougall Centre, Calgary | Guiding Scenario |
| Attachments | Three photos of the space, one marked floor plan | Scenario 3 |
| Review role and name | Furniture Request Coordinator (role only until assigned); Joy, Furniture Coordinator, after review | Guiding Scenario; Scenario 3 |
| Timeline | Submitted, then assigned two days later, proposal notification nine days after submission | Scenarios 3 and 7 |
| Proposal contents | Four recycled chairs from inventory, ten new chairs, furniture cost, delivery cost for each source, timing | Guiding Scenario; Scenario 7 |
| Client decision | Approved; approver named; date; client’s email attached | Scenario 7 |
| Work order number, title, dates | To fix as a team today. One value each, used on every screen. | Not in the sources |