Data Pipeline Assignment: Ade's Deliverables

Workstream 3, Pipeline Stages and Data Ownership  |  Working 2, Pipeline Mapping  |  MDPM 830 Team Assignment (40%), due 8 Nov 2026, 11:59 p.m. ET

Assigned in the Team Ownership Table (row 3) and the Integrated Assignment Plan (row 4). Guided by MDPM 830 Session Three (Thinking in Pipelines) and Session Four (Step Two, the conceptual pipeline template, nodes and connectors), and the Data Pipeline rubric (Data Pipeline Model, 20%). Items marked Proposed or Open need team or client confirmation.

1. What I owe, and where each item is

| # | Deliverable | Source of the assignment | Where it lives | Status |
| --- | --- | --- | --- | --- |
| 1 | Five-stage pipeline: Generate, Collect, Keep and Shape, Store, Use | Ownership Table row 3 | Miro frame "Working 2: Pipeline Stages and Data Ownership", Part A | Drafted |
| 2 | An owner for every stage | Ownership Table row 3; rubric: every stage with an owner | Same frame, owner tags and Part B table | Drafted; 2 owners Open |
| 3 | Cleaning and preparation requirements (what "clean" means) | Ownership Table row 3; rubric Step Two | Same frame, Part C; section 3 below | Drafted |
| 4 | Constraints per stage: quality, frequency, format, ownership, access | Ownership Table row 3; rubric Step Two | Same frame, Part B; section 2 below | Drafted |
| 5 | Controls on the hand-offs (A, V, F, M, S) | Session Four: connectors carry the controls | Same frame, labelled connectors | Proposed |
| 6 | First end-to-end pipeline draft with ownership and constraints | Integrated Plan row 4 (Working 2 deliverable) | Same frame, plus "Working 2: Pipeline Mapping (Ade)" | Drafted |
| 7 | End-to-end pipeline image and Miro link for the deck (shared with the lead) | Admin meeting: "image and link, that will be the lead and Ade" | Deck slide 5; image file pipeline.png | Drafted; replace with a Miro export |
| 8 | Slide content and speaker notes for my slides | Integrated Plan row 9 (Working 5 pre-work, 31 Oct) | Deck slides 5 and 6; section 5 below | Drafted |
| 9 | Validation of ownership and preparation, and actions | Integrated Plan row 4 (20 min validate, 10 min actions) | Section 6 below | Open items listed |

2. The five stages: owner, preparation and constraints

Rubric Step Two: show the flow from source to sink with the five stages and who or what is responsible at each; show that a preparation step exists and what it must achieve; note constraints such as data quality, frequency, format, ownership and access permissions. The technical method is not required and is not assessed.

| Stage | Who or what is responsible | Data elements (entity: attributes; key) | Preparation: what it must achieve | Constraints | Control on the hand-off |
| --- | --- | --- | --- | --- | --- |
| 1 Generate users, systems, third parties | Each creator owns what they enter: original requester (need); CMAC (request); Furniture Request Coordinator (review); Furniture Coordinator (assignment, proposal); vendor, mover or warehouse (delivery); client (decision) | Need: item, quantity, location, reason Decision: proposal accepted or not (not captured) | None; data is created here. It must be captured where the work happens, not later from memory | Quality: much is born in email, Teams, phone and hand-drawn floor plans Frequency: human-generated, intermittent, one request at a time | A, authenticate (into Collect): only an authorized requester may submit for their ministry. Proposed |
| 2 Collect how, how often, under what permission | CMAC at submission; coordinators for updates. System of record: to confirm | Request (key: Work Order ID): type, priority, funding, reason, required date, status Requester: ministry, contact, email, phone Location: building code, address, floor, room Contact: site, alternate Furniture line: item, quantity, recycled preference Attachment, Message | Guided four-step form; required fields and attachments by request type (FR-03); requester and facility data pre-filled from PRISM Core (NFR-09) | Frequency: event-driven, on each submission or update Format: form fields; files up to 10MB, replies up to 5MB Quality: off-system updates are lost unless re-entered Ownership: source of the pre-filled profile to confirm | V, validate (into Keep and Shape): required fields checked against the request checklist; an incomplete request goes back to the requester. Proposed |
| 3 Keep and Shape keep the original; clean, structure, combine | Open. Proposed: Furniture Request Coordinator, who decides whether a request is complete enough to act on (task model 4.3) | Status event: status, owner, timestamp Duplicate match key: to define | Keep the request as submitted (bronze). Build one consistent version (silver): updates linked, status standardized, duplicates checked. Six rules in section 3 | Quality: the prototype shows one request labelled both Awaiting initial review and Reviewing, and events dated before submission Governance: who defines the rules is Open | F, monitor (into Store): every stage change carries a time, so a request that stops moving is visible. Proposed |
| 4 Store one trusted store, more than one consumer | Open: data owner for the request record, to confirm with the client | Request record: full status and ownership history, messages, attachments, proposal and share events | One trusted, auditable record that CMACs, coordinators and reporting all read | Access: role-based (FR-25, NFR-14 to NFR-16) Retention: per the Government of Alberta records schedule, to confirm (NFR-17) Scope: no historical migration; no direct SnapTracker or OneGX/SAP link assumed | M, mitigate (into Use): a failed update or upload is held and retried, and the user is told. Proposed |
| 5 Use the sinks | Consumers: CMACs, Furniture Coordinators, Infrastructure management. Report owner: to confirm | View: status, owner, next step, Action Required Measure: time in stage, follow-ups, counts | Product views read silver; management reports read gold (aggregated) | Access: a CMAC sees only their own requests Frequency: product views on demand; report frequency to confirm | S, alarm (into the sinks): an unanswered Action Required notifies the requester; a shared proposal notifies the coordinator. Email preferred by the client. Proposed |

3. Cleaning requirements: what "clean" means for PRISM Furniture Request

Session Three: "Clean is a product decision, not a technical one. Someone must say what makes two requests the same, or a record complete." Session Four asks: what does clean mean, who decides, what checks happen before data is trusted, and what happens to records that fail.

| Rule | What it must achieve | Basis | Record that fails the rule |
| --- | --- | --- | --- |
| 1. One Work Order ID, every update linked to it | The request is one object that can be followed | FR-15, FR-16; team brainstorm: link all updates to the correct Work Order ID | Update held and linked by the coordinator before it shows |
| 2. One status from a standard list | Status means the same thing to everyone | FR-13, FR-14; prototype status conflict | Rejected; status chosen from the list |
| 3. A named, valid owner at every stage | Nobody has to ask who has the request | Team brainstorm: identify and validate the responsible person or group; client: show the group, not "not yet assigned" | Flagged to the coordinator queue |
| 4. Required fields and attachments complete before review | The request is actionable the day it arrives | FR-03, FR-07; Scenario 7 | Returned to the requester with what is missing, in the request thread |
| 5. Dates in one format and in true order | Time in stage can be trusted | Team brainstorm: standardize dates and timestamps; prototype events dated before submission | Flagged for correction; the original is kept |
| 6. Duplicates checked on an agreed match key | One need, one request | FR-22; Scenario 2; Session Four: a duplicate problem is a missing key | Merged; the continuing request keeps both histories |

Who decides: Open. Proposed: the Furniture Request Coordinator defines the rules with Infrastructure staff. The original is always kept (bronze), so a later question can go back to it (Raj et al., Session Three principle one).

4. Session Three and Four stage questions, answered for our product

| Stage | Lecture question | Our answer |
| --- | --- | --- |
| Generate | Who or what creates this data, inside which workflow, and how consistently? | People, not machines: requester, CMAC, two coordinator roles, vendor or mover, client. Inconsistently, because much is born in email, Teams and phone (team brainstorm). |
| Generate | How often does it arrive, and how much of it? | Intermittent, one request at a time. Volume is not yet known (to confirm with the client). The client said non-furniture requests are about 50% of all requests. |
| Generate | Under what agreement, consent or contract may we collect it? | Government of Alberta roles and authorization rules (Working 1 reference source; FR-25). |
| Collect / Keep | What is the system of record, and who owns it? | Today WORTS is used mainly for tracking and reporting while the work happens elsewhere. For the product: the request record, owner Open. |
| Collect / Keep | What would we lose if we only kept the transformed version? | The request as first submitted, which matters for duplicates (FR-22), disputes and warranty claims years later (Scenario 6). |
| Collect / Keep | If the source went quiet, how long before anyone noticed? | Today nobody would notice; the CMAC chases. With control F, a request with no stage change becomes visible (time threshold to define). |
| Keep and Shape | What checks happen before data is trusted, and what happens to records that fail? | Rules 1 to 6 in section 3, each with its failure path. |
| Keep and Shape | Who else will want this data, in what shape? | Coordinators (queue), Infrastructure management (aggregated reports), the recycle program (recycled versus new), and the client's PRISM Facilities build. |
| Use | Who consumes the output, in what form, how fast? | CMACs: own requests, updated at every stage change. Coordinators: their queue, current. Management: aggregates on a set period (to confirm). |
| Use | What new data does the product itself create, and is anyone collecting it? | Stage-change timestamps, validation results, messages, duplicate resolutions, proposal shares, upload results, closure confirmations. Recorded by the product; reviewer not yet named (handed to Working 4). |

5. My slide content and speaker notes (deck slides 5 and 6)

Slide 5. Five stages from source to sink, with the controls on the hand-offs

Image of the Miro pipeline: scope boundary, five stages with owners, controls A V F M S on the connectors, three kinds of sink, the loop

Miro board (view access for anyone with the link): https://miro.com/app/board/uXjVHidlV4o=/?share_link_id=453586022199

Speaker notes: This is our pipeline model in Miro, built with the Session Four conceptual template. The scope boundary is on top, the five stages each have an owner, three kinds of sink are on the right, and the loop is underneath. Nodes do the work; connectors carry the controls. A, authenticate: only an authorized requester may submit. V, validate: required fields are checked and an incomplete request goes back to the requester. F, monitor: every stage change carries a time. M, mitigate: a failed update is retried and the user is told. S, alarm: an unanswered Action Required notifies the requester. All five are proposed until the client confirms. The audit trail is bronze, the product reads silver, and management reports read gold.

Slide 6. Every stage has an owner; two still need confirming

Table: stage, owner, preparation and control, constraints (the five rows in section 2, shortened)

Side panel: what "clean" means (the six rules in section 3); a product decision, not a technical one

Speaker notes: Each creator owns what they enter at Generate. The CMAC owns Collect at submission, and coordinators own updates. Two owners are open: Keep and Shape, where we propose the Furniture Request Coordinator because they decide whether a request is complete enough to act on, and Store, the data owner for the request record, which we will confirm with the client. The data is human-generated and intermittent, one request at a time. Files are limited to 10MB, and 5MB for replies. Access is role-based, and a CMAC sees only their own requests. The prototype already shows why the cleaning rules matter: one request carries two status labels, and some events are dated before submission. We keep the original as submitted, so any question can go back to it.

6. Validation and actions (Working 2: 20 min validate, 10 min actions)

| # | Item to validate | Proposed answer | Confirm with | Needed by |
| --- | --- | --- | --- | --- |
| 1 | Owner for Keep and Shape | Furniture Request Coordinator | Client; Infrastructure staff | Admin 3, 29 Oct |
| 2 | Data owner for Store | To be named by the client | Client | Admin 3, 29 Oct |
| 3 | System of record for the request | The PRISM request record | Client | Admin 3, 29 Oct |
| 4 | Source of the pre-filled requester profile | PRISM Core (identity is mastered there) | Client | Working 5, 31 Oct |
| 5 | Duplicate match key | To define with coordinators (FR-22) | Infrastructure staff | Working 5, 31 Oct |
| 6 | Client decision on the proposal | Capture it, or record it as gap G2 | Team; Working 4 owners | Working 4, 26 Oct |
| 7 | Handoff point between the two coordinator roles | Unknown; the client will connect us with staff who have done both roles | Client | Admin 3, 29 Oct |

Hand-offs from my workstream: the sinks column goes to Working 3 (Warren); the loop and the generated-data list go to Working 4 (Anne-Marie and Felix); the pipeline image and link go to the lead (Mmenyene) for the integrated deck at Working 5 (31 Oct). Before submission, export the Miro frame as the slide 5 image and confirm the link opens without a login.